# MIT LEARNING SKILL DEVELOPMENT

COMPLETE MASTER PLANCOMPLETE MASTER PLAN

All 12 Phases | Step-by-Step | Production Ready | FSRS-6 | AI-PoweredAll 12 Phases | Step-by-Step | Production Ready | FSRS-6 | AI-Powered

# TABLE OF CONTENTS

Phase 1: Foundation & Planning

Phase 2: Core Database & Validation

Phase 3: FSRS-6 Spaced Repetition Engine

Phase 4: Mastery & Progress Tracking

Phase 5: Obsidian Vault Integration

Phase 6: Research Engine

Phase 7: Gamification & Achievements

Phase 8: Learning Workflows

Phase 9: Testing & Quality Assurance

Phase 10: Documentation

Phase 11: Skill Packaging

Phase 12: Deployment & Handoff

# PHASE 1: FOUNDATION & PLANNING

Duration: 3-4 days

Objective: Create documentation that guides all development. Prevents scope creep and establishes clear requirements.

## STEP 1.1: Load Essential Skills & Best Practices

Duration: 30 minutes

Verification:

- - karpathy-guidelines skill loaded

- - docx skill loaded

- - xlsx skill loaded

- - Best practices documented

Prompt:

Use Skill tool to load andrej-karpathy-skills:karpathy-guidelines skill first. This prevents common LLM coding mistakes: make surgical changes, don't use placeholder TODO comments, verify all assumptions with code, define success criteria before starting, test edge cases immediately. Then load docx skill and read SKILL.md to understand Word document creation including page sizes, table widths, list formatting. Then load xlsx skill for spreadsheet deliverables.

## STEP 1.2: Create Project Architecture Document

Duration: 3 hours

Verification:

- - ARCHITECTURE.md created

- - Three-tier memory diagram (Mermaid)

- - All 8 modules documented

- - Database schema with 8 tables

- - Security considerations

Prompt:

Use Write tool to create docs/ARCHITECTURE.md with Section 1: Three-Tier Memory Architecture with Mermaid diagram (HOT: session context, WARM: SQLite memory.db, COLD: Obsidian vault). Section 2: Module Architecture (sqlite_init, fsrs_scheduler, mastery_update, vault_manager, research_engine, validation, achievement_engine, workflow_router). Section 3: Database Schema with 8 tables (topics, fsrs_state, sessions, prerequisites, achievements, user_achievements, goal_meta, streak_state) with complete column definitions. Section 4: Data Flow diagrams. Section 5: Security considerations (path traversal prevention, SQL injection prevention, input validation, graceful degradation).

## STEP 1.3: Create Skill Configuration

Duration: 2 hours

Verification:

- - SKILL.md created at root

- - All 12 workflows documented

- - 50+ intent triggers defined

- - FSRS-6 constants included

- - Error code ranges referenced

Prompt:

Use Write tool to create SKILL.md. Section 1: Overview with 8 key features. Section 2: 12 Workflows (syllabus_generation, diagnostic_assessment, study_schedule_optimization, learning_session, prior_knowledge_activation, metacognitive_reflection, review_session, elaborative_interrogation, practice_session, interleaved_practice, progress_dashboard, current_affairs_digest) each with triggers, prerequisites, steps, outputs. Section 3: 50+ Natural Language Triggers. Section 4: FSRS-6 Constants. Section 5: Error Code Quick Reference E001-E699.

## STEP 1.4: Create Product Requirements Document

Duration: 3 hours

Verification:

- - PRD.docx created

- - 20+ sections included

- - Research foundation cited

- - Success metrics defined

- - Stakeholder approvals section

Prompt:

Use Skill tool to load docx skill, then create PRD.docx with Executive Summary, Project Scope (30+ features P1/P2/P3), Target Users (4 personas), Functional Requirements F-001 to F-100, Non-Functional Requirements (performance <10ms, scalability to 500 topics, 99.9% reliability), Research Foundation (8 citations with effect sizes: Spaced Repetition d=0.42, Interleaved Practice d=0.42, Retrieval Practice d=0.50, Worked Examples d=0.57, Mastery Learning d=0.59, Intelligent Tutoring d=0.66, Gamification g=0.78-0.82, FSRS-6 based on 700M Anki reviews), Success Metrics (20-30% fewer reviews, 3.6x engagement, 90% retention), Technical Architecture, Risks/Mitigations, Timeline, Approvals.

## STEP 1.5: Initialize Git Repository

Duration: 30 minutes

Verification:

- - Git repository initialized

- - .gitignore configured

- - Initial commit created

- - README.md exists

Prompt:

Use Bash tool to run: git init && git config user.name 'MIT Learning Skill' && git config user.email 'skill@mit-learning.local'. Use Write tool to create .gitignore with Python patterns (__pycache__/, *.pyc, .pytest_cache/, *.db, .DS_Store, venv/). Use Write tool to create README.md with project title, overview, features table, quick start, architecture diagram, installation steps, usage examples. Run: git add . && git commit -m 'Initial commit: Foundation and architecture'.

# PHASE 2: CORE DATABASE & VALIDATION

Duration: 3 days

Objective: Implement bulletproof database layer with complete validation and comprehensive test coverage.

## STEP 2.1: Implement SQLite Database Initialization

Duration: 4 hours

Verification:

- - scripts/sqlite_init.py created (200+ lines)

- - 8 tables with complete schema

- - 17 achievement definitions seeded

- - 9 indexes created

- - test_sqlite_init.py passes (12 tests)

Prompt:

Use Write tool to create scripts/sqlite_init.py with init_database(goal_id, goal_path, goal_type, config) function. Validate inputs first with validate_goal_id and validate_goal_type. Create goal_path directory. Create memory.db. Enable PRAGMA foreign_keys = ON. Create 8 tables: topics (id INTEGER PRIMARY KEY, topic_id TEXT UNIQUE NOT NULL, name TEXT NOT NULL, description TEXT, status TEXT DEFAULT 'pending', mastery REAL DEFAULT 0.0, next_review DATE, created_at TIMESTAMP, updated_at TIMESTAMP), fsrs_state (id INTEGER PRIMARY KEY, topic_id INTEGER NOT NULL, stability REAL DEFAULT 2.5, difficulty REAL DEFAULT 5.0, state INTEGER DEFAULT 0, last_review TIMESTAMP, next_review TIMESTAMP, reviews INTEGER DEFAULT 0, FOREIGN KEY topic_id REFERENCES topics(id) ON DELETE CASCADE), sessions (id, session_type, topic_id, performance, started_at, ended_at, notes), prerequisites (id, topic_id, prereq_id, strength), achievements (id, achievement_id, name, description, icon, tier, points, category), user_achievements (id, achievement_id, goal_id, earned_at, metadata), goal_meta (id, goal_id, goal_type, created_at, config, preferences), streak_state (id, goal_id, current_streak, longest_streak, last_activity_date, streak_freeze_available, streak_freeze_used_date). Create 9 indexes. Seed 17 achievements. Insert initial goal_meta and streak_state. Return Path. Create tests/test_sqlite_init.py with 12 tests. Run pytest.

## STEP 2.2: Implement Input Validation Module

Duration: 2 hours

Verification:

- - scripts/validation.py created (150+ lines)

- - ValidationError with error codes

- - Path traversal prevention

- - Bounds checking for all inputs

- - test_validation.py passes (22 tests)

Prompt:

Use Write tool to create scripts/validation.py. Define SAFE_ID_PATTERN = re.compile(r'^[a-zA-Z0-9-_]+$'). Define ValidationError class inheriting from ValueError with code and message attributes. Define validate_goal_id(goal_id) rejecting empty, invalid chars, too long (>64), path traversal. Define validate_topic_id(topic_id) similar with max 128. Define validate_performance(performance) checking type is numeric and range [0.0, 1.0]. Define validate_stability(stability) accepting None, rejecting negative. Define validate_difficulty(difficulty) checking range [1.0, 10.0]. Define validate_goal_type(goal_type) checking in {'exam', 'skill', 'degree', 'topic'}. Define validate_session_type(session_type) checking in {'learning', 'review', 'practice', 'assessment', 'diagnostic', 'reflection'}. Create tests/test_validation.py with 22 tests. Run pytest.

# PHASE 3: FSRS-6 SPACED REPETITION ENGINE

Duration: 4 days

Objective: Implement complete FSRS-6 algorithm with 27+ tests covering all calculations and edge cases.

## STEP 3.1: Implement Core FSRS Functions

Duration: 3 hours

Verification:

- - retrievability() function implemented

- - Formula: R(t,S) = (1 + t/(9*S))^(-1)

- - calculate_review_priority() implemented

- - Constants defined correctly

- - test_retrievability passes (5 tests)

Prompt:

Use Write tool to create scripts/fsrs_scheduler.py. Define constants at top: RETRIEVABILITY_THRESHOLD = 0.9, STABILITY_DEFAULT = 2.5, DIFFICULTY_DEFAULT = 5.0, DECAY = -0.5, MAX_STABILITY = 365.0, MAX_INTERVAL = 365. Define retrievability(stability, days_since_review) returning (1 + days_since_review/(9*stability))^(-1). Handle stability <= 0 by returning 0.0. Define calculate_review_priority(stability, last_review, threshold) returning retrievability - threshold (negative = urgent, positive = not due). Create tests verifying: R(0, days) = 0.0, R(S, 0) = 1.0, R(S, S) ≈ threshold, R decreases over time, R never negative.

## STEP 3.2: Implement FSRSScheduler Class

Duration: 4 hours

Verification:

- - FSRSScheduler class created

- - schedule_next_review() implemented

- - update_stability() implemented

- - update_difficulty() implemented

- - mastery_from_fsrs() implemented

- - Test passes (27 tests total)

Prompt:

Complete scripts/fsrs_scheduler.py with FSRSScheduler class. __init__(self, stability_default=2.5, difficulty_default=5.0, decay=-0.5). schedule_next_review(self, stability, difficulty, performance, state) validating inputs (E201 for negative stability, E203 for invalid performance), initializing new items, capping stability at MAX_STABILITY, calling update_stability and update_difficulty, calculating interval = 9 * new_stability * (threshold^(-1) - 1), clamping interval to [1, 365], returning (next_review_date, new_stability, new_difficulty). update_stability(self, stability, difficulty, performance, retrievability) increasing on success (performance >= 0.6) with f_d = 11 - difficulty, f_s = 1 + sqrt(stability)/10, f_r = 0.5 + retrievability, decreasing on failure, returning max(default*0.1, new_stability). update_difficulty(self, difficulty, performance) with mean reversion toward 5.0, clamped to [1.0, 10.0]. mastery_from_fsrs(self, stability, difficulty) returning 1 - exp(decay * stability / difficulty), bounded [0.0, 1.0]. Create tests/test_fsrs_scheduler.py with tests for scheduler initialization, first review, successful recall, failed recall, stability updates, difficulty updates, mastery calculations, edge cases (zero stability, max stability, min/max performance, difficulty bounds). Run pytest.

# PHASE 4: MASTERY & PROGRESS TRACKING

Duration: 3 days

Objective: Implement mastery updates, session tracking, and streak management with complete FSM state transitions.

## STEP 4.1: Implement Mastery Update Module

Duration: 3 hours

Verification:

- - scripts/mastery_update.py created

- - update_mastery() function works

- - get_topic_mastery() function works

- - FSM state transitions correct

- - test_mastery_update.py passes (10 tests)

Prompt:

Use Write tool to create scripts/mastery_update.py. Define update_mastery(db_path, topic_row_id, performance, session_type='review') that: validates performance with validate_performance, creates FSRSScheduler, gets current FSRS state from database (or initializes if missing), calls scheduler.schedule_next_review(), calculates new_mastery = scheduler.mastery_from_fsrs(), updates fsrs_state table, updates topics table (mastery, next_review, status), inserts session record, returns new_mastery. Define get_topic_mastery(db_path, topic_row_id) querying and returning current mastery. Define _get_new_state(current_state, performance) implementing FSM: 0→1 (new to learning), 1→2 or 1→1 (learning based on performance >= 0.6), 2→2 or 2→3 (review based on performance), 3→2 or 3→3 (relearning). Create tests verifying mastery increases on success, decreases on failure, FSRS state updated, sessions recorded, bounded mastery, state transitions correct.

## STEP 4.2: Implement Streak Freeze Logic

Duration: 2 hours

Verification:

- - use_streak_freeze() implemented

- - is_streak_frozen_today() implemented

- - get_streak_freezes_available() implemented

- - Default 1 freeze per week

- - Test passes (4 streak tests)

Prompt:

Add to scripts/mastery_update.py. Define use_streak_freeze(db_path, goal_id) querying streak_freeze_available from streak_state, if > 0 then decrement and set streak_freeze_used_date = today, commit, return True, else return False. Define is_streak_frozen_today(db_path, goal_id) querying where goal_id matches and date(streak_freeze_used_date) = today, return True if found. Define get_streak_freezes_available(db_path, goal_id) returning streak_freeze_available or 1 if not found. Create tests verifying: new goals start with 1 freeze, using freeze decrements count, cannot use when count is 0, detection of freeze used today.

# PHASE 5: OBSIDIAN VAULT INTEGRATION

Duration: 3 days

Objective: Implement Obsidian vault creation, note writing with YAML frontmatter, and dashboard generation.

## STEP 5.1: Implement Vault Manager

Duration: 3 hours

Verification:

- - scripts/vault_manager.py created

- - create_vault_structure() works

- - write_note() with frontmatter works

- - update_dashboard() works

- - test_vault_manager.py passes (9 tests)

Prompt:

Use Write tool to create scripts/vault_manager.py with VaultManager class. __init__(self, vault_path, goal_id) storing paths. create_vault_structure(self) creating 6 directories: 00-Dashboard, 10-Active-Topics, 20-Review-Queue, 30-Completed-Topics, 40-Practice, 50-Resources. write_note(self, topic_id, content, mastery, next_review, directory='10-Active-Topics') writing markdown file with YAML frontmatter (id, mastery, next_review, updated) followed by content, returning Path. update_dashboard(self, data) writing 00-Dashboard/Progress.md with streak, mastery stats, achievements. archive_completed_topic(self, topic_id) moving note from 10-Active-Topics to 30-Completed-Topics. write_review_queue(self, topics) generating 20-Review-Queue/Review-Queue.md ordered by retrievability with emoji priority (🔴 urgent, 🟡 due soon, 🟢 optional). Create tests verifying structure creation, note writing with frontmatter, dashboard updates, archiving, review queue ordering.

# PHASE 6: RESEARCH ENGINE

Duration: 4 days

Objective: Implement research engine with source tier classification, claim triangulation (≥3 sources), and note compilation.

## STEP 6.1: Implement Research Classes

Duration: 4 hours

Verification:

- - scripts/research_engine.py created

- - SourceTier enum defined

- - Source class with tier classification

- - Claim class with triangulation

- - ResearchResult with compile_note()

- - Test passes (15 tests)

Prompt:

Use Write tool to create scripts/research_engine.py. Define SourceTier enum with ACADEMIC_OFFICIAL='tier1', BROAD_WEB='tier2', CURATED='tier3'. Define Source dataclass with url, title, tier, snippet, published_date, author, institution, citation_key (auto-generated). Define Claim dataclass with text, sources list, confidence, needs_verification, MIN_SOURCES=3. add_source(source) appending and calling _update_confidence(). _update_confidence() setting confidence = len(sources)/MIN_SOURCES if < 3, else 1.0. is_verified() returning len(sources) >= MIN_SOURCES. Define ResearchResult dataclass with topic, summary, claims, sources_used, research_timestamp. compile_note() generating markdown with verified findings section (high confidence), unverified warnings section (needs more research), source summary grouped by tier. Define ResearchEngine class with classify_source_tier(url) checking for .edu, .gov, arxiv.org for tier1. create_source(), create_claim() helper methods. Create tests verifying tier classification, claim triangulation, confidence saturation at 3 sources, note compilation.

# PHASE 7: GAMIFICATION & ACHIEVEMENTS

Duration: 2 days

Objective: Implement achievement engine with 17 pre-defined achievements, tier system, and early-win mechanics.

## STEP 7.1: Implement Achievement Engine

Duration: 3 hours

Verification:

- - scripts/achievement_engine.py created

- - check_achievements() function works

- - Checks streak, mastery, session counts

- - Awards inserted to database

- - Test passes (4 achievement tests)

Prompt:

Use Write tool to create scripts/achievement_engine.py. Define check_achievements(db_path, goal_id, event_type, event_data) returning list of newly earned achievement_ids. On 'session_complete': check if sessions count matches first_steps (1), century_club (100), marathon_learner (500). On 'topic_mastered': check if mastered count matches topic_apprentice (1), topic_journeyman (10), topic_expert (50), topic_master (100). On 'streak_updated': check if streak matches first_day (1), week_warrior (7), fortnight_fighter (14), monthly_master (30). On 'review_complete': check consecutive correct for perfect_recall (10), memory_champion (100). Query database for each achievement criteria, insert new achievements to user_achievements table if not already earned, return earned list. Create tests verifying achievements are triggered and stored correctly.

# PHASE 8: LEARNING WORKFLOWS

Duration: 4 days

Objective: Implement all 12 workflows with intent classification, workflow routing, and complete session execution.

## STEP 8.1: Implement Workflow Router

Duration: 4 hours

Verification:

- - scripts/workflow_router.py created

- - classify_intent() function works

- - route_to_workflow() function works

- - 50+ trigger phrases mapped

- - Test passes (10 workflow tests)

Prompt:

Use Write tool to create scripts/workflow_router.py. Define TRIGGERS dict mapping workflow names to list of trigger phrases: syllabus_generation: ['I want to learn', 'Prepare for', 'Help me study'], learning_session: ['Teach me about', 'I want to learn', 'Start learning'], review_session: ['What is due for review', 'Review time', 'Start review'], etc. Define classify_intent(user_input) checking against triggers and returning matched workflow name. Define route_to_workflow(workflow_name, goal_id) calling appropriate workflow function. Create tests verifying intent classification accuracy.

# PHASE 9: TESTING & QUALITY ASSURANCE

Duration: 4 days

Objective: Comprehensive test coverage with 139+ tests across all modules, error scenarios, integration tests, and edge cases.

## STEP 9.1: Create Error Scenario Tests

Duration: 3 hours

Verification:

- - tests/test_error_scenarios.py created

- - 20 error tests covering E001-E699

- - All tests pass

Prompt:

Use Write tool to create tests/test_error_scenarios.py with TestGoalErrors (E001 duplicate goal, E003 max goals, E004 invalid goal_id, E005 invalid goal_type), TestTopicErrors (E102 prerequisite not satisfied), TestFSRSErrors (E201 invalid stability, E203 invalid performance), TestVaultErrors (E301 vault not accessible, E302 invalid topic_id), TestResearchErrors (E603 claim unverified). Each test sets up valid state, triggers error, verifies correct error code and message. Run pytest tests/test_error_scenarios.py -v.

## STEP 9.2: Create Integration Tests

Duration: 3 hours

Verification:

- - tests/test_integration.py created

- - 4 end-to-end workflow tests

- - All tests pass

Prompt:

Use Write tool to create tests/test_integration.py with TestCompleteLearningWorkflow. test_create_goal_add_topic_learn_review_cycle(): create goal with init_database, add topic, call update_mastery for learning, call update_mastery for review, verify mastery increased, verify next_review set. test_scheduled_review_priority_ordering(): create goal with 3 topics with different stabilities, query ordered by stability ASC, verify lowest stability first. test_vault_note_created_during_learning(): create vault structure, write note, verify file exists with frontmatter. test_spaced_repetition_across_sessions(): perform multiple update_mastery calls, verify mastery progression. Run pytest tests/test_integration.py -v.

# PHASE 10: DOCUMENTATION

Duration: 3 days

Objective: Complete all documentation including API reference, workflow documentation, and achievement definitions.

## STEP 10.1: Create API Reference Documentation

Duration: 3 hours

Verification:

- - docs/API-REFERENCE.md created

- - All public functions documented

- - Type hints included

- - Examples provided

Prompt:

Use Write tool to create docs/API-REFERENCE.md documenting all public APIs from scripts.sqlite_init (init_database), scripts.fsrs_scheduler (retrievability, calculate_review_priority, FSRSScheduler class with all methods), scripts.mastery_update (update_mastery, get_topic_mastery, use_streak_freeze, is_streak_frozen_today, get_streak_freezes_available), scripts.vault_manager (VaultManager class with all methods), scripts.research_engine (ResearchEngine class, Source, Claim, ResearchResult), scripts.validation (all validate functions). Include function signatures, parameter descriptions, return types, error codes raised, and usage examples.

# PHASE 11: SKILL PACKAGING

Duration: 2 days

Objective: Package skill for distribution with complete file structure, installation guide, and verification.

## STEP 11.1: Create Skill Package

Duration: 2 hours

Verification:

- - ZIP archive created

- - Contains all files

- - Tests runnable from archive

- - README visible

Prompt:

Use Bash tool to create distributable package. Run: zip -r mit-learning-skill-v1.1.0.zip MIT/ -x '*.git*' -x '*__pycache__*' -x '*.pyc' -x '*.pytest_cache*' -x '*.db'. Verify contents: unzip -l mit-learning-skill-v1.1.0.zip. Test extraction and test run: unzip mit-learning-skill-v1.1.0.zip -d /tmp/test-install/ && cd /tmp/test-install/MIT && PYTHONPATH=. pytest tests/ -v.

# PHASE 12: DEPLOYMENT & HANDOFF

Duration: 2 days

Objective: Final verification, release tag, and handoff documentation.

## STEP 12.1: Final Verification

Duration: 2 hours

Verification:

- - All 139+ tests pass

- - No TODOs or placeholders

- - Documentation complete

- - README accurate

Prompt:

Run final verification. Execute: PYTHONPATH=. pytest tests/ -v. Check for TODOs: grep -r 'TODO\|FIXME\|placeholder\|TBD' scripts/ tests/ references/ docs/. Verify documentation: ls -la docs/, ls -la references/, cat README.md | head -50, cat SKILL.md | head -50. All checks must pass.

# QUICK REFERENCE

Skills Reference:

| Item | Value | Notes |
| --- | --- | --- |
| /karpathy-guidelines | Before code | Prevents AI mistakes |
| /docx | For documents | PRD, guides |
| /xlsx | For spreadsheets | Reports, data |

FSRS-6 Constants:

| Item | Value | Notes |
| --- | --- | --- |
| RETRIEVABILITY_THRESHOLD | 0.9 | Target 90% retention |
| STABILITY_DEFAULT | 2.5 days | New items |
| DIFFICULTY_DEFAULT | 5.0 | Mid-range (1-10) |
| MAX_STABILITY | 365.0 days | 1 year cap |

Test Coverage:

| Module | Tests | Status |
| --- | --- | --- |
| sqlite_init | 12 | Required |
| validation | 22 | Required |
| fsrs_scheduler | 27 | Required |
| mastery_update | 10 | Required |
| vault_manager | 9 | Required |
| research_engine | 15 | Required |
| workflows | 24 | Required |
| integration | 4 | Required |
| error_scenarios | 20 | Required |
| TOTAL | 139+ | All must pass |

Banned AI-Slop Phrases:

seamless, leverage, synergy, empower, transform, cutting-edge, state-of-the-art, world-class, game-changing, holistic, robust, scalable

━━━━━━━━━━━━━━━━━━━━━━━━━━━━

COMPLETE MASTER PLANCOMPLETE MASTER PLAN

Ready for Implementation